Copy No____of____Copies

618th Dental Company

Yongsan, Korea

15 March 2009

OPORD 04-09

REFERENCES:

- 18th MEDCOM TACSOP

- 618th Dental Company FSOP

- Eighth Army Reg 350-4, Eighth U.S Army Vehicle Movement in Training Areas

- STP 21-1-SMCT Soldier’s Manual of Common Tasks Warrior Skills Level 1

- STP 21-24-SMCT Soldier’s Manual of Common Tasks Warrior Leader Skills Level 2, 3, & 4

- Warrior tasks and drills

Time Zone Used Throughout the Order:  INDIA

TASK ORGANIZATION: HQ

Northern Platoon

Treatment Platoon

Sourthern Platoon

1.  SITUATION

a. Enemy Forces: N/A

b. Friendly Forces: USFK Forces

c. Attachments and Detachments:  None

2. MISSION

618th Dental Company will conduct semi-annual field training exercise from 15 April – 20 April 09 at Training Area CFA, Camp Humphreys, in order to build soldier confidence in Army warrior skills and equipment.

3.  EXECUTION

a.  Commander's Intent: Have 100% participation in training. Conduct training with zero safety incidents. This FTX will focus on the Army Warrior Tasks (AWT), EFMB tasks, Range Qualification, and the NBC Chamber. This FTX is not connected to the OPLAN

- Concept of Operations: This operation will be conducted in 5 phases

Phase I: Pre-deployment

Phase II: Deployment

Phase III: Operation/Training

Phase IV: Re-deployment

Phase V: Recovery

1.  Phase I (Pre-deployment)

Each unit will:

- Lay-out, inspect, and inventory equipment to include tents, vehicles, personal gear, and dental equipment to ensure accountability and serviceability

- Prepare, inspect, and provide load plans for each vehicle and trailor prior to the FTX

- Conduct necessary pre-FTX training to ensure personnel are prepared for the FTX as per the Training Calender

- Condcut pre-combat checks on soldier’s equipment

- Specified tasks will be completed NLT April 1.

- The Operations section will be responsible for overall coordination within 618th elements and external organizations

- Provide OPS NCOIC with Battle Rosters NLT March 30.

- IPRs will be held as needed.

2. Phase II (Deployment)

- (16 APR 09) Alert will be intiated by Commander/First Sergeant. All personnel will report to designated assembly areas for 100% accountability. Convoy Commanders will conduct safety briefing before heading to training site.

- Units will arrive at the Training Site NLT 1400 on 16 APR 09.

- Upon Arrival Headquarters will establish the Tactical Operations Center

3. Phase III (Operations/Training)

See Annex A

4. Phase IV (Re-Deployment)

- Each platoon will depart for garrison NET 1000 on 20 APR 09. Units are not released until given permission by OPS. Recovery operations will begin immediately upon return to Garrisons

5. Phase V (Recovery)

b.   Recovery will be done at individual clinic locations according to SOP. Platoon Sergeants will submit AARs to OPS OIC (Annex-D) NLT 30 APR 09

- Task to subordinate units

I) Dental Clinic NCOICs: Block off all patient schedules for the duration of the exercise. Lay out and inspect all field equipment and coordinate with Supply prior to field problem. Send Battle Roster to OPS OIC and NCOIC NLT 3 APR 09.

II) Headquarters

1.  Establish and maintain the Company Command Post and Battle Rhythm (CP).

2.  Establish unit CP, supply tent, and sleep tent.

3.  Provide NBC support for the Company.

4.  Provide unit admin support for the Company.

5.  Establish and maintain unit guard rosters.

6. Provide unit level maintenance support.

7. Be prepared to provide personnel for ADVON party activities.

8. Coordinate for the pick-up of meals.

9. Coordinate for all other classes of supply and services as mission dictates.

10. Provide sleep area for attached personnel.

11. Obtain convoy clearance.

12. Coordinate for daily trash pick up

13. Coordinate for latrines to be delivered to the site and daily cleaning.

14. Provide logistics support to the Company

15. Provide one mess tent

IV) Northern Platoon

1.  Provide Strip map from Area I to training Area CFA

2.  Be prepared to provide personnel for security.

3.  Be prepared to provide personnel for ADVON party activities.

4.  Establish Platoon’s area of operation and sleep tent.

5.  Be prepared to provide personnel for rear detachment to continue armistice health support.

6.  5 gallon fuel tanks with fuel.

7.  Obtain convoy clearance.

8. Provide one CLS.

9. Provide one Range NCOIC

V) Treatment Platoon

1.  Provide Strip map from Area II to training Area CFA

2.  Establish Platoon’s area of operation and sleep tent.

3.  Be prepared to provide personnel for security.

4.  Be prepared to provide personnel for rear detachment to continue Armistice health support.

5.  5 gallon fuel tanks with fuel.

6.  Obtain convoy clearance.

VI) Southern Platoon

1.  Provide Strip map from Area IV to training Area CFA

2.  Be prepared to provide personnel for security.

3.  Establish Platoon area of operation and sleep tent.

4.  Be prepared to provide personnel for rear detachment to continue to

provide Armistice Health Care Support

5.  Provide one CLS.

- 5 gallon fuel tanks with fuel.

- Obtain convoy clearance.

- Provide one Range OIC

COORDINATING INSTRUCTIONS

- OPORD #04-09 effective for planning upon receipt and effective for execution on order

- Risk reduction control measures:

  - Prepare risk assessment for FTX

  - Conduct safety briefings prior to the FTX, convoy operations, and major training events.

  - Conduct After Action Reviews after every significant training event to evaluate and identify unit weaknesses.

- Platoon Sergeants will contact Operations for any additional coordination or RFIs

- Equipment: See Annex D for Packing List.

- Provide two soldiers to teach Army Warrior Task Classes

- Provide Operations NCO with completed Battle Roster NLT 3 APR

SERVICE AND SUPPORT

- General: Company supply will coordinate for provisions of material  and services.

- Transportation: Organic unit assets will be used. Use of external assets must be authorized by the commander.

- Maintenance: Maintenance of vehicles will be provided by the 618th Dental Co (AS) maintenance section. Operators perform “Before” PMCS prior to SP IAW TM 9-2320-280-10.  Upon arrival at destination, operators perform “After” PMCS IAW TM 9-2320-280-10 and each morning after stand to.

- Services:

  - Field Mess will be conducted during this exercise

  - A hot meal will be provided for breakfast and dinner. MRE will be provided for lunch

  - Fuel support will be provided at CP Humphreys fuel point.

- Medical: Sick call hrs Monday, Tuesday, Wednesday, Thursday, Friday will be 0630-0730, (

Urgent Car Clinic DSN: 753-8311). Sick Call will report to TOC NLT 0600 every morning. Real

World injuries will be transported to the Camp Humphrey’s TMC. Camp Humphrey’s TMC

telephone number is 753-8311. Ambulance support is available by calling the CP Humphrey’s

Urgent Care Clinic.

COMMAND AND SIGNAL

(1)	Signal

Call signs will not be used

Emergency phone numbers:

*  MP Station						753-6600/6601

*  Camp Humphrey’s Health Clinic		753-8111

*  Area III Range Control				754-6374

#### (2)	CALL SIGNS: N/A

a. The following communications equipment will be used.

[a]  Motorola Radio

[b]  Non-secure telephone and fax

- Challenge & Password: N/A

- Bi-daily required reports to 618th Dental Company (AS) TOC are Sensative Item Reports, Personnel Daily Summary, and Logistics Report. All reports are due each morning NLT 0700 and 1900.

ACKNOWLEDGE

Attachments

Annex A: Training Schedule

Annex B: Strip Maps

Annex C: Packing List

Annex D: AAR Format

Distribution:

1-Company Commander

1-XO

1-1SG

1-Treatment Platoon PSG

1-Northern Platoon PSG

1-Sourthern PSG

1-OPS NCOIC

1-Motor Sergeant

1-Training/Admin Section